P U L S E G U A R D H A N D O F F P A C K - D O C U M E N T 1 O F 4 UI Redesign Plan Connector grid, Emails page, chat tool-call cards - page-by-page spec for the next agent. Project: PulseGuard - Build With Fastn Hackathon Repo: github.com/jamshidnabizada7-boop/PULSEGUARD- (branch main) Basis: owner reference screenshots, September 20, 2026 Companion docs: 02-Gmail, 03-State, 04-Video PulseGuard on Fastn Doc 1 / 4

# 1. Purpose and Reference Analysis

This document defines the next full redesign pass of the PulseGuard frontend (pulseguard-app), based on three reference screenshots supplied by the product owner on September 20, 2026. It is written for an AI agent or developer who will implement it. The current app is already on a flat, dark, Cursor-inspired design system - this pass upgrades specific surfaces to match the references exactly.

Table 1.1 - What the references do right (and what to copy)

| Reference surface | What it does well | Where it goes in PulseGuard |
| --- | --- | --- |
| Integrations page (Calendar/Maps/Gmail tiles) | Each connector is a card with the REAL brand logo in full color on a white rounded tile, connector name, one-line description, and a subtle manage affordance. Perfectly equal card grid. | Integrations page: replace the letter-chip connectors (H / # / G) with real brand SVG logos on white tiles in a 3-up grid. |
| Emails dashboard (Resend-style) | Email is a first-class page: search bar + status filter chips, a table (To, Status with Delivered badge, Subject, Sent time), and a detail pane with Preview/HTML tabs and a Sent to Delivered stepper. | NEW Emails page in the sidebar; shows every alert email the workflows sent, with delivery status and HTML preview. |
| Chat with tool approvals | The assistant shows structured tool-call cards inside the conversation: action name, status (Approved, with check icon), View details link. Header has rename/refresh controls. | Assistant dock: when the AI executes Acknowledge (the real Fastn workflow), render an approval card in the transcript instead of plain text. |
| Overall alignment | One canvas color, one hairline rule style, generous row heights, tabular numbers, left-aligned everything. | Already our system - keep and extend; the new pages must reuse the existing tokens (see Section 2). |

# 2. Design Tokens (existing - do not change)

--bg: #0E0E11 (flat canvas, no gradients, no glows) --line: rgba(255,255,255,0.07) hairline borders --line-strong: rgba(255,255,255,0.13) text: #ECECEE / dim #C6C6CB / muted #9B9BA3 / muted-dark #62626A semantic only: risk #F87171, ok #4ADE80, warn #FBBF24, ack #38BDF8, accent #A78BFA font: Inter (body), JetBrains Mono (code/numbers), tabular numerals on all metrics buttons: primary = flat white bg + dark text; ghost = transparent + hairline border cards: NO boxes on the canvas - use hairline top borders (.card) or one stat band (.kpis)

New tokens introduced by this pass:

- brand-logo-tile: 36x36px, border-radius 9px, background #FFFFFF, padding 6px - contains the connector's real SVG logo. Color is allowed ONLY here (brand identity) and in semantic badges.

- email-status badges: Delivered (green dot + text, existing .badge.ok), Sent (gray), Failed (red) - plain dot+text style, no pills.

# 3. Page-by-Page Specification

## 3.1 Sidebar

Add a fourth nav item between Integrations and Activity: Emails (icon: envelope from the existing icons.jsx set; add IconMail). Order: Dashboard, Integrations, Emails, Activity. Keep the workspace card and dropdown at the bottom unchanged.

## 3.2 Integrations - connector card grid (reference image 1)

Replace the current connector cards with a 3-column grid (2 on tablet, 1 on mobile) of connector cards. Each card:

- Brand logo tile (top-left): white tile with the real logo SVG - HubSpot sprocket (#FF7A29), Slack aubergine hash (#4A154B), Gmail red M (#EA4335 / multi-color M). Inline SVGs, no external requests.

- Name + one-line plain description: HubSpot CRM - writes the diagnosis to the customer timeline; Slack - alerts your team with a one-click Acknowledge card; Gmail - emails the account manager.

- Status row: dot + Connected (green) / Not connected (gray).

- Manage link (right of the header row): opens Fastn connectors console in a new tab (existing URL from lib/tenants.js).

- Footer: Test connection button (existing handlers) - keep the HubSpot/Slack ones; Gmail's appears only when connected.

Acceptance: at 1440px the three cards are equal width with equal logo tile sizes; hover raises card background to rgba(255,255,255,0.03); no letter-chip connectors remain.

## 3.3 Emails page (NEW - reference image 2)

Route /emails, listed in the sidebar. This is the email-operations view for every alert email the system sent.

- Header: title Emails, sub Every alert email PulseGuard sent, right side: Refresh ghost button.

- Toolbar: search input (filters by To or Subject, client-side) + segmented filter (All / Delivered / Failed).

- Table columns: TO (mono, with Gmail logo tile), STATUS (Delivered / Sent / Failed badge), SUBJECT (truncated), SENT (relative time + exact on hover). Row click opens the detail pane.

- Detail pane (right side or modal on narrow screens): subject + To + From + Sent; tabs Preview | HTML; Preview renders the HTML body in a sandboxed iframe; HTML shows the source in mono. Stepper: Sent -> Delivered with timestamps.

- Empty state: envelope icon + No emails yet - trigger an anomaly to see the first one.

Data source: new API route pulseguard-app/app/api/emails/route.js backed by an in-memory store (same pattern as app/api/runs/store.js). The risk engine v3 POSTs a record after a successful email-ok step: { tenant, to, subject, html, sentAt, status: 'sent' }. The route upgrades status to 'delivered' after 30 seconds (simulation - Gmail connector has no delivery webhook; document this honestly in the UI as sent/delivered estimates). See document 02 for the workflow side.

## 3.4 Assistant - tool-call approval cards (reference image 3)

Upgrade the chat so AI actions render as structured cards in the transcript, exactly like the reference:

- When the assistant executes an Acknowledge action, insert a card: icon + Acknowledge risk + status row (check icon + Approved, or spinner + Running while in flight) + View details link that expands to show the run trace (workflow id, steps, timestamps).

- Chat header: add rename (pencil) and refresh controls - decorative but expected; refresh resets the conversation to the greeting.

- While the assistant is streaming/working, the composer send button becomes a black Stop square that aborts the fetch (AbortController).

- Keep the existing Composer anatomy (Agent pill, model label, circular send).

Implementation notes: the panel already receives action descriptors from /api/assistant ({action:{type:'ack',...}}). Extend the message model with {kind:'tool-card', tool:'Acknowledge risk', state:'running'|'approved', detail:{workflow, steps}} - render as a bordered card div inside .chat-msgs. No backend change needed.

## 3.5 Dashboard - minor

- Pipeline step 4 copy: Team alerted - Slack card and an email to the account manager. (depends on Gmail channel being live - ship together with document 02)

- Status footer gains: Emails delivered this week: N (from /api/emails).

# 4. Asset Checklist

- Brand SVG logos (inline, ~1KB each): HubSpot sprocket, Slack hash, Gmail M, Google G. Put them in components/brand-icons.jsx with a BrandLogo component ({name}) mapping to paths.

- New icon: IconMail (envelope) for the sidebar - copy the Base() pattern from components/icons.jsx.

- No new npm dependencies are needed anywhere in this redesign.

# 5. Task Breakdown and Rollout Order

Table 5.1 - Implementation tasks

| # | Task | Files | Size | Depends on |
| --- | --- | --- | --- | --- |
| 1 | Brand logo component + IconMail | components/brand-icons.jsx, components/icons.jsx | S | - |
| 2 | Integrations card grid with logo tiles | app/integrations/page.jsx, globals.css | M | 1 |
| 3 | Emails store + API route | app/api/emails/route.js, store | S | - |
| 4 | Emails page (table + filters + detail + tabs) | app/emails/page.jsx, globals.css, app/Sidebar.jsx | L | 3 |
| 5 | Workflow v3 reports emails (after email-ok) | fastn/ workflow code - see doc 02 | M | doc 02 steps |
| 6 | Assistant tool-call cards + stop button | components/AssistantPanel.jsx, globals.css | M | - |
| 7 | Dashboard copy + status footer counter | app/page.jsx | XS | 3 |
| 8 | Build, verify all pages in browser, commit, push | - | S | all |

Recommended order: 1 -> 2 -> 6 (pure frontend, safe) then 3 -> 4, and 5 last (needs the Gmail OAuth connection; until then the Emails page runs on seeded demo records so it never looks empty).

# 6. Acceptance Criteria (whole pass)

- Every page at 1440px and 900px wide: no clipped content, no wrapped table rows, sidebar highlight correct on all four items.

- Integrations shows real brand logos, equal grid, Gmail card present.

- Emails page: filters work, detail tabs work, stepper shows Sent->Delivered, empty state before any send.

- Assistant: acknowledge action renders an Approved tool card; Stop button aborts mid-answer.

- npm run build green; git push; Vercel deploy succeeds; no console errors on any page.