P U L S E G U A R D H A N D O F F P A C K - D O C U M E N T 2 O F 4 Gmail Email Channel Verified connector facts, OAuth step, workflow v3 diff, deploy rules, fallback ladder. Project: PulseGuard - Build With Fastn Hackathon Gmail connector: ec3c1b4a-e281-4c5e-9a6b-90eb4a59882f (verified) Send method: Send Message (googleGmail) Companion docs: 01-UI, 03-State, 04-Video PulseGuard on Fastn Doc 2 / 4

# 1. What This Channel Adds

Today the risk engine (wf_fe925b124168, pulseguard-risk-engine-v2) already: dedupes, enriches from HubSpot, writes a CRM note, and posts a Slack card. This feature adds a third action - an email via the Google Gmail connector to the account manager (ownerEmail from HubSpot enrichment; fallback cfg.notifyEmail; last resort the builder's Gmail). The email contains the diagnosis and an Acknowledge button that links to the existing /api/ack endpoint (already renders a confirmation page for link clicks). Failure is isolated: email-fail never blocks Slack or the CRM note.

Status as of writing: connector discovery is DONE and verified (Section 2). The only remaining human step is one Google OAuth approval (Section 3). Everything after that is scripted.

# 2. Verified Facts (discovered 2026-09-20 via MCP)

Table 2.1 - Gmail connector facts

| Item | Value |
| --- | --- |
| Connector name / slug | Google Gmail / googleGmail |
| Connector ID | ec3c1b4a-e281-4c5e-9a6b-90eb4a59882f |
| Auth method ID | 5e2cd543-bb00-47a8-a16f-aeb42743b1fe |
| Scope | community (org_platform) |
| Send methods available | Send Message (primary), Send Draft, Create Draft |
| Catalog size checked | 415 connectors total; Gmail, Outlook Mail, Mailgun, Brevo, Elastic Email, Mailjet, MailerLite, Loops, Resend-class options all present as fallbacks |

Discovery commands actually used (for re-verification):

cd PULSEGUARD- node agent-tooling/mcp-call.mjs '{"label":"conns","tool":"fastnPlatform__listConnectors","args":{}}' node agent-tooling/mcp-call.mjs '{"label":"m","tool":"fastnPlatform__getConnectorMethods","args":{"id":"ec3c1b4a-e281-4c5e-9a6b-90eb4a59882f"}}'

Tooling gotchas that already cost time - obey these: the gate call (skill slug gateway) is built into mcp-call.mjs, do not pass it yourself. Each CLI argument = ONE call object {label, tool, args} - passing an array fails with 'missing params.name'. getConnectorMethods takes {id}, NOT {connectorId}. On Windows Git Bash, single-quote the JSON; or pass a path to a file containing one JSON object.

# 3. Step-by-Step Continuation Plan

## Step 1 - OAuth connect (the one human click)

node agent-tooling/mcp-call.mjs '{"label":"oauth","tool":"fastnPlatform__initiateOauthConnection","args":{ "connectorId":"ec3c1b4a-e281-4c5e-9a6b-90eb4a59882f", "authMethodId":"5e2cd543-bb00-47a8-a16f-aeb42743b1fe", "source":"mcp","connectionName":"PulseGuard Gmail"}}'

Hand the returned authorizationUrl to the owner; they approve with the Google account. Then list connections to capture the new ucl:... connectionId (a connections-list tool exists in the gateway tools list; or read it in the Fastn dashboard under Connections). Record it - it goes into the workflow CONNECTION_MAP.

## Step 2 - Workflow v3

Copy fastn/pulseguard-risk-engine.js to fastn/pulseguard-risk-engine-v3.js and apply four edits:

- a) CONNECTION_MAP: add gmail per tenant - { endOrgId, hubspot, slack, gmail: 'ucl:<new-connection-id>' } (same id for both tenants is fine with one Google account).

- b) Fastn init: connectors: { hubspot, slack, gmail: { orgId: 'managed', connectionId: map.gmail } }.

- c) Read cfg.notifyEmail next to cfg.slackChannel (installation config header x-fastn-installation-config).

- d) Insert between the Slack block and the DB persist block:

// 3b) EMAIL ALERT (Gmail) - failure isolated const mailTo = account.ownerEmail ¦¦ cfg.notifyEmail ¦¦ null; if (mailTo) { try { const subj = "[PulseGuard] Churn risk: " + (account.name ¦¦ customerId) + " - usage down " + usageDropPct + "%"; const htmlBody = "<h2>Churn risk detected</h2>" + "<p>" + (account.name ¦¦ customerId) + " usage dropped <b>" + usageDropPct + "%</b> this week (health " + healthScore + ").</p>" + "<p>" + (metricSummary ¦¦ "") + "</p>" + '<p><a href="' + ackUrl + '" style="background:#4F46E5;color:#fff;' + 'padding:10px 18px;border-radius:8px;text-decoration:none;">' + "Acknowledge risk</a></p>"; await fastn.connector.googleGmail.sendMessage({ to: mailTo, subject: subj, html: htmlBody }); steps.push("email-ok"); } catch (e) { steps.push("email-fail:" + String((e && e.message) ¦¦ e).slice(0, 40)); } } else { steps.push("email-skip:no-recipient"); }

Method naming: connector methods are exposed per the connector slug - confirm the exact runtime name by checking how v2 calls slack (fastn.connector.slack.createChatPostMessage came from the method Create Chat Post Message). So Send Message likely maps to fastn.connector.googleGmail.sendMessage. If that name errors, dump the method detail (getConnectorMethods output) and adapt; the try/catch means a wrong guess cannot break the loop.

## Step 3 - Report the email to the app (feeds the Emails page)

Inside the same email-ok branch, fire the app log route:

await fetch((cfg.ackBaseUrl ¦¦ "https://pulseguard-app-nu.vercel.app") + "/api/emails", { method: "POST", headers: { "Content-Type": "application/json" }, body: JSON.stringify({ tenant, to: mailTo, subject: subj, html: htmlBody, status: "sent", sentAt: new Date().toISOString() }) }).catch(function(){});

The app side (pulseguard-app/app/api/emails/route.js + in-memory store, mirroring app/api/runs) is speced in document 01 section 3.3. Build that route BEFORE deploying v3 so the first live send is captured.

## Step 4 - Deploy v3 (the first-edit rule)

// create {"label":"create","tool":"fastnPlatform__createWorkflow","args":{ "name":"pulseguard-risk-engine-v3", "description":"v3: Slack + HubSpot + Gmail alert + email log"}} // then ONE editWorkflowCode with the full v3 code (id = new wf id)

Deploy rules (from docs/build-state.md, hard-won): createWorkflow makes a draft that 409s on execute; the FIRST editWorkflowCode publishes live with 60-150s propagation; later edits only bump devVersion. Rate limit ~15 creates/hour. testSavedWorkflow is the only tool that forwards tenant headers - use it for verification:

node agent-tooling/trigger-anomaly.mjs alpha 55 // dynamic % bypasses 30-min dedupe

Update trigger-anomaly.mjs: its risk-engine id constant changes from wf_fe925b124168 to the new v3 id. Also rename in pulseguard-app/app/api/telemetry/route.js (execute URL) and the frontend literals (app/page.jsx, app/runs/page.jsx). Keep v2 untouched as rollback.

## Step 5 - Verify

- Run trigger-anomaly alpha 55; expect trace ... slack-ok -> email-ok -> db-risk-ok.

- Email arrives in the owner inbox; Acknowledge button opens the /api/ack confirmation page; dashboard row flips to HANDLED.

- Emails page shows the record; status flips to Delivered after ~30s (app-side simulation).

- Beta tenant: alert goes to Beta's recipient only - no cross-tenant leakage.

# 4. Fallback Ladder

Table 4.1 - If Gmail disappoints

| Situation | Fallback |
| --- | --- |
| OAuth rejected / scopes missing | Document as bug #9 in docs/bug-reports.md, then use Outlook Mail (8ad1274d-7474-47e9-98bf-b88fe66d348f) or Mailgun (b5ee310b-4867-46bb-993c-9dc6a2c18636) - same plan, different connector id. |
| sendMessage name wrong | Read getConnectorMethods detail; try sendDraft after createDraft; the trace records the failure without breaking anything. |
| Create rate-limited (429) | Wait for the hourly window; v2 keeps serving the demo meanwhile - the feature is purely additive. |
| No delivery webhook | Already assumed: sent->delivered is time-based simulation on the app side. State it honestly in the UI. |

# 5. Cost and Credit Notes

- Each risk-engine run consumes Fastn execution credits (the workspace has ~500). The email step adds one connector call per anomaly - negligible.

- Gmail sending quota is ~500/day on a consumer account - far beyond demo needs.

- Rotate the fsk_live_ key before submission day (it was shared in chat); update .env.local and Vercel.