P U L S E G U A R D H A N D O F F P A C K - D O C U M E N T 3 O F 4 Project State and Continuation Architecture, IDs, credentials, verified status, pending work, and working rules for the next agent. Project: PulseGuard - Build With Fastn Hackathon Repo: github.com/jamshidnabizada7-boop/PULSEGUARD- (main, pushed) Live: pulseguard-app-nu.vercel.app State date: September 20, 2026 PulseGuard on Fastn Doc 3 / 4

# 1. What PulseGuard Is (one paragraph for context)

PulseGuard is a smoke detector for losing customers. It is a demo B2B SaaS product (PulseGrid Analytics) whose retention engine watches customer usage. When a customer's weekly usage drops past a configurable alert line, a Fastn workflow enriches the account from HubSpot, writes a diagnosis note on the CRM timeline, and posts an interactive Slack card with an Acknowledge button. One click (in Slack, on the dashboard, or by asking the built-in AI assistant) runs a second workflow that updates the CRM again and clears the alert. The whole backend was built by AI agents through Fastn's MCP gateway. The hackathon submission is a video of 2:00 or less plus this repository.

# 2. Repository and Deployment Map

Table 2.1 - Repo layout (PULSEGUARD-, branch main, pushed to GitHub)

| Path | What it is |
| --- | --- |
| pulseguard-app/ | Next.js 14.2.35 app (App Router), port 3210, deployed on Vercel (pulseguard-app-nu.vercel.app, auto-deploy on push) |
| pulseguard-app/app/ | Routes: / (dashboard), /integrations, /runs; TopBar.jsx is retired - app/Sidebar.jsx is the shell; components/AssistantPanel.jsx is the chat |
| pulseguard-app/app/api/ | telemetry (dispatch to Fastn, simulated fallback), ack (ack loop + confirmation page), runs (in-memory store), embed-token (mints emb_ tokens), assistant (intent service + LLM) |
| pulseguard-app/components/ | AssistantPanel, InfoDot, icons.jsx (inline SVG set) |
| pulseguard-app/lib/tenants.js | Single source of tenant data (accounts, endOrgIds, channels, thresholds, installations) |
| fastn/ | Mirrors of the live workflow JS: pulseguard-risk-engine (v2), ack-loop, platform-api, bootstrap |
| agent-tooling/ | mcp-call.mjs (gateway session runner), trigger-anomaly.mjs, acknowledge-risk.mjs |
| docs/ | build-state.md (MCP build log), bug-reports.md (8 platform bugs), submission.md, demo-video-script.md (2:00), plain-language-materials.md, ui-improvement-plan.md, handoff/ (this pack) |
| evidence/ | Screenshots of Slack cards, HubSpot notes, execution traces (submission evidence) |

# 3. Key IDs and Credentials

Table 3.1 - Platform IDs (all verified live)

| Resource | ID |
| --- | --- |
| Fastn org | personal_dc05aac8b2c7b361ba84 |
| Tenant Alpha - Acme Corp | end-org 1d599802-f9ad-4d62-830a-e66854c108c3; installation inst_dcafc09c2f07; Slack #pulseguard-alpha; HubSpot company 347506893507 |
| Tenant Beta - Globex Exports | end-org 8d8b6c6c-ec68-454c-99c6-a549b7b7e28b; installation inst_6e346d508e28; Slack #pulseguard-beta; HubSpot company 347476273912 |
| Risk engine | wf_fe925b124168 (pulseguard-risk-engine-v2) |
| Ack loop | wf_4afb70d49708 (pulseguard-ack-loop) |
| Widget | wgt_fa0d339f81d4 |
| HubSpot connector | 9036a742-6baa-4c72-be3c-3789b34d6f9b |
| Slack connector | 8de5d696-5289-4c9c-ade4-de918d019d06 |
| Gmail connector (verified 2026-09-20) | ec3c1b4a-e281-4c5e-9a6b-90eb4a59882f; auth 5e2cd543-bb00-47a8-a16f-aeb42743b1fe; send method Send Message |
| Vercel app | pulseguard-app-nu.vercel.app |

Secrets live in pulseguard-app/.env.local (gitignored): FASTN_API_KEY (fsk_live_... - works for REST execute + embed token, NOT for the MCP gateway, which uses OAuth), FASTN_ORG_ID, FASTN_HOST=https://live.fastn.ai, FASTN_APP_URL=https://app.fastn.dev, APP_BASE_URL, LLM_API_KEY (OpenRouter sk-or-v1-...), LLM_MODEL=openai/gpt-4o-mini. Vercel needs the same list in its dashboard (not yet added at time of writing - the live site runs in fallback mode until then).

MCP auth: mcp-remote OAuth token cached in the user home .mcp-auth folder (created when the gateway was connected to ZCode / any MCP client). The API key cannot authenticate the gateway - documented as platform bug #1.

# 4. Runtime Architecture

Dashboard 'Simulate Anomaly' or agent-tooling/trigger-anomaly.mjs ¦ POST /api/telemetry (customerId, healthScore, usageDropPct, tenant) v Fastn risk engine (v2 today, v3 pending Gmail) 1) dedupe via fastn.state (30-min window) -> DEDUPLICATED if repeat 2) fastn.unified.crm.account.get + connector.hubspot.searchCompanies (enrich) 3) fastn.unified.crm.note.create (diagnosis on HubSpot timeline) 4) fastn.connector.slack.createChatPostMessage (card with Acknowledge button linking ackBaseUrl + /api/ack?tenant=...&customer=...) 5) [PENDING] Gmail send to ownerEmail -> /api/emails log 6) fastn.db upsert metrics; returns trace steps ¦ Ack: /api/ack (button, chat, or CLI) -> ack-loop workflow -> CRM follow-up note -> dashboard badge HANDLED

The app executes workflows two ways: live execute endpoint (needs FASTN_API_KEY in .env.local - configured) with automatic fallback to simulated dispatch, so the demo never breaks offline. MCP-driven execution uses agent-tooling (testSavedWorkflow is the only tool that forwards tenant headers).

# 5. Work Completed (timeline)

Table 5.1 - Commit history on main (all pushed)

| Commit | What it delivered |
| --- | --- |
| 31b863d | Cursor-inspired design system: flat darks, Inter, violet/cyan accents, WoW delta chips, pipeline connectors, judges improvement plan |
| 177cba2 | End-user clarity: sidebar shell, plain-language copy, human statuses, PulseGuard Assistant chat (explain + acknowledge via real Fastn workflow), InfoDot explainers, icon set |
| 004af59 | Real LLM via OpenRouter (fixed endpoint, 20s timeout, builtin fallback), chat-first help, welcome strip, FAB attention ring, screen-guide prompt |
| c734883 | Cursor-flat redesign: no glows/dot-grid, monochrome white primary buttons, KPI stat band, pipeline list rows, quiet dot badges |
| 116ded6 | Chat dock participates in layout (no occlusion), single-line table rows |
| e9ae5f4 | Cursor chat anatomy: docked panel, plain-text messages, suggestion rows, composer with Agent pill + model label + circular send |
| bb3a9ee | Sidebar usePathname active fix, custom dark tenant dropdown, monochrome pulse logo marks, tokenized raw embed (x-org-id = tenant end-org, data envelope unwrap) + fallback |
| 970498c | Live workflow narration on anomaly row, count-up KPIs, run trace stepper, Next 14.2.35, 2:00 video script, submission doc pass |

# 6. Verification Status (all green as of 2026-09-20)

- Production build on pushed code: compiled, 11/11 pages.

- All three routes 200 locally; /api/assistant answers via llm with live tenant context; /api/embed-token mints real emb_ tokens (8h).

- Browser-verified: dashboard, integrations (tokenized raw embed loads the real signed-in Fastn panel), activity (trace stepper), chat acknowledge flips dashboard live.

- Git: working tree clean, main == origin/main at push time.

# 7. Pending Work (priority order)

Table 7.1 - Open items

| Priority | Item | Where detailed |
| --- | --- | --- |
| P0 (user) | Vercel env vars: FASTN_API_KEY, FASTN_ORG_ID, FASTN_HOST, FASTN_APP_URL, APP_BASE_URL, LLM_API_KEY, LLM_MODEL, then Redeploy | Section 3 |
| P0 (agent) | Gmail channel: OAuth connect, v3 deploy, Emails page - plan complete and verified facts included | Handoff doc 02 + doc 01 section 3.3 |
| P0 (user) | Record the 2:00 video per demo-video-script.md; add link to submission form | Handoff doc 04 |
| P1 (user) | Rotate the fsk_live_ key (shared in chat) before submission day; update .env.local + Vercel | - |
| P1 (agent) | UI redesign pass from doc 01 (connector grid, Emails page, chat tool cards) | Handoff doc 01 |
| P2 | Next security bump already applied (14.2.35); keep updating | - |

# 8. Known Platform Bugs (documented in docs/bug-reports.md)

- #1 API keys (fsk_live_/fsk_test_) rejected by the MCP gateway - OAuth only (use the cached mcp-remote token).

- #2 executeWorkflow cannot forward tenant headers - use testSavedWorkflow with headers for tenant-scoped tests.

- #3 publish/deploy semantics: createWorkflow draft 409s; first editWorkflowCode publishes (60-150s); later edits stay dev-only.

- #4 Gateway flat tools (whoami, search_tools, list_connectors) fail with data-plane error.

- #5 Docs flip between fastn.connector and fastn.connectors; fastn.state.set lacks documented TTL.

- #6 Org display name locked to verified domain on free tier.

- #7 Fastn Workspace self-connector unusable (missing baseUrl in OAuth flow).

- #8 createWorkflow rate limit ~15/hour, 429 with no Retry-After.

- New findings to add: getConnectorMethods takes {id} not {connectorId}; mcp-call.mjs takes one call per CLI argument (an array file fails silently with 'missing params.name').

# 9. How to Work in This Repo (for the next agent)

- Dev server: cd pulseguard-app && npm run dev (port 3210). Build: npm run build. Kill port on Windows: find PID via netstat -ano | findstr :3210 then taskkill /PID <pid> /F.

- Never run next build while the dev server is running - it corrupts the shared .next directory (experienced twice). Stop dev first.

- MCP calls: always through agent-tooling/mcp-call.mjs; single call per CLI argument; JSON in Git Bash single quotes; gate call is automatic; timeouts via PG_TIMEOUT_MS.

- Design system: flat #0E0E11 canvas, hairlines, monochrome buttons (white primary), semantic color only, no gradients/glows/emoji - the owner has rejected decorative UI twice. Read globals.css before adding styles.

- Security hooks in the owner's environment block server-side fetches with non-literal URLs and Bash writes to source files - use Write/Edit tools for code and keep fetch URLs as compile-time literals (see app/api/assistant/route.js for the accepted pattern).

- Commit style: conventional commits (feat/fix/style/docs(scope): ...). Push may need 1-3 retries on connection resets.